KIP Interfaces — Development Backlog v0.1.45 (open work)
Source of authority: Library KIP-Interfaces-Documentation-Remediation-Backlog-v1.0.0.md ; historical v0.1.44 package backlog remains preserved separately. The following is the package working summary, not a replacement for Library records.
	ID
	Work
	Status

	DOC-145-01
	User and administrator guides
	IN PROGRESS — source review; live validation open

	DOC-145-02
	System, functional, release and API documentation
	IN PROGRESS — source review; acceptance open

	DOC-145-03
	Continuity, handoff, backlog and planning
	IN PROGRESS — package records refreshed; Library authority unchanged

	DOC-145-04
	Current/historical inventory and documentation generator
	IN PROGRESS

	DOC-145-05
	Negative-fixture semantic documentation gate
	OPEN

	DOC-145-06
	HTML/DOCX regeneration and visual review
	OPEN

	UPD-145-01
	Remove protected approval registry
	PARTIAL — code changed; browser migration open

	UPD-145-02
	v0.1.22 compatibility and rollback
	BLOCKED — installed updater not available for staging

	REL-145-01
	Build and verify v0.1.45 release
	BLOCKED

	REL-145-02
	Postdeployment acceptance
	NOT STARTED

	REQ-145-01
	Approve 34 PEND proposals; resolve ID collision
	OPEN


Historical backlog statements remain in Package-Backlog-Register-v0.1.44.md and Requirements-and-Scope-v0.1.44.md . Do not infer approval or completion from historical entries.




