# KIP Interfaces — Development Backlog v0.1.45 (open work)

Source of authority: Library KIP-Interfaces-Documentation-Remediation-Backlog-v1.0.0.md ; historical v0.1.44 package backlog remains preserved separately. The following is the package working summary, not a replacement for Library records.

| ID | Work | Status |
| --- | --- | --- |
| DOC-145-01 | User and administrator guides | IN PROGRESS — source review; live validation open |
| DOC-145-02 | System, functional, release and API documentation | IN PROGRESS — source review; acceptance open |
| DOC-145-03 | Continuity, handoff, backlog and planning | IN PROGRESS — package records refreshed; Library authority unchanged |
| DOC-145-04 | Current/historical inventory and documentation generator | IN PROGRESS |
| DOC-145-05 | Negative-fixture semantic documentation gate | OPEN |
| DOC-145-06 | HTML/DOCX regeneration and visual review | OPEN |
| UPD-145-01 | Remove protected approval registry | PARTIAL — code changed; browser migration open |
| UPD-145-02 | v0.1.22 compatibility and rollback | BLOCKED — installed updater not available for staging |
| REL-145-01 | Build and verify v0.1.45 release | BLOCKED |
| REL-145-02 | Postdeployment acceptance | NOT STARTED |
| REQ-145-01 | Approve 34 PEND proposals; resolve ID collision | OPEN |

Historical backlog statements remain in Package-Backlog-Register-v0.1.44.md and Requirements-and-Scope-v0.1.44.md . Do not infer approval or completion from historical entries.