# KIP Interfaces — Development Handoff v0.1.45 (unapproved working package)

Not a release or deployment authorization. This packaged summary does not replace the verified Library /Handoff/KIP-Interfaces-Development-Handoff-v1.15.0.md and its predecessor lineage.

# Current status

Installed application: v0.1.44 (user screenshot; no independent server access).

External updater: v0.1.22 (previously user-observed; current installed state not independently checked).

Working application: v0.1.45, NOT DEPLOYABLE .

Approval-registry dependency removed from working application and bundled updater; staged ZIP SHA-256 check added.

Current self-update.php and ci_self_stage_package() require updater >= v0.1.36. Browser migration from v0.1.22 is not implemented.

Documentation is being reconciled against the source; local review is not production acceptance.

No live install or rollback test has been performed.

# Next actions

Implement browser-only updater migration from v0.1.22 with independent recovery path.

Run staging installation/rollback tests and source-to-document semantic review.

Validate HTML/DOCX, link and documentation negative fixtures.

Build a separately named v0.1.45 release only after passing gates and obtaining user approval.

# Historical reference

Development-Handoff-Historical-v0.1.40.md and Development-Continuity-Baseline-v0.1.44.md are historical, not the current package authority.