KIP Interfaces — Development Plan v0.1.45
Status: NOT DEPLOYABLE. No deployment has been approved.
Immediate priority
Finish documentation reconciliation and negative-fixture release gate.
Implement browser-only migration of external updater from user-observed v0.1.22 to compatible updater v0.1.36 or later.
Verify authorization, release lineage, staged ZIP integrity, backup and rollback in staging.
Run release tests and obtain explicit approval before building/deploying the final v0.1.45 package.
Longer-term phases
Phase 3: deployment safety and documentation — IN PROGRESS. Phase 4: engineering verification — IN PROGRESS, coverage incomplete. Phase 5: safe GitHub writes — PLANNED; read-only AI API remains the implemented interface. Phase 6: KIP end-to-end workflow — PLANNED. Historical phase statements do not establish acceptance.




