v0.1.46 development draft: Historical requirement statements carried forward from v0.1.44. Proposed changes and acceptance are not implied.
KIP Interfaces — Requirements and Scope v0.1.46
Status: Recovered historical inventory and proposed proportionality revision. Not an accepted implementation/verification baseline.
This register is the current packaged index for the recovered PEND-001 – PEND-061 descriptions. Original historical documents are retained separately. The earlier PEND-001 identifier collision is unresolved; do not merge the two meanings.
	ID
	Historical phase
	v0.1.42 release classification
	Proposed treatment
	Requirement

	PEND-001
	Deployment safety & data; phase 4
	DEFERRED
	SIMPLIFY
	Keep two verified historical snapshots of complete chatgpt-interface-data, before each successful update, independently of ZIP retention; retain originals until replacement verified

	PEND-002
	Deployment safety & data; phase 4
	DEFERRED
	SIMPLIFY
	Admin list/select/restore data snapshots, with timestamp, version, hash, size, confirmation, protective current-data backup and audit

	PEND-003
	Deployment safety & data; phase 4
	DEFERRED
	SIMPLIFY
	Verify data backup rotation under three deployments and simulated backup/deployment failure

	PEND-004
	Deployment safety & data; phase 3
	MANDATORY_PACKAGE
	SIMPLIFY
	Independently install/verify external updater and remove ambiguous divergent bundled updater copies

	PEND-005
	Deployment safety & data; phase 3
	STAGING_OR_LIVE
	RETAIN
	Full end-to-end administrator rollback test on representative staging, including deliberate rollback after successful deployment

	PEND-006
	Deployment safety & data; phase 3
	STAGING_OR_LIVE
	SIMPLIFY
	Fault injection for interrupted update, failed backup, failed activation, failed rollback, failed restoration, corrupt archives and permissions

	PEND-007
	Deployment safety & data; phase 3
	STAGING_OR_LIVE
	RETAIN
	Verify retained-installation restore integrity and persistent-data isolation on real server

	PEND-008
	Deployment safety & data; phase Future
	DEFERRED
	RETAIN
	Provide recovery from archived release ZIP when no retained installation directory exists

	PEND-009
	Deployment safety & data; phase 3
	MANDATORY_PACKAGE
	SIMPLIFY
	Preserve last-known-good backup until verified replacement, unique temporary paths, fail-closed filesystem operations

	PEND-010
	Deployment safety & data; phase 3
	STAGING_OR_LIVE
	RETAIN
	Validate v0.1.34-to-new-version lineage on installed updater before distribution

	PEND-011
	Deployment safety & data; phase Future
	DEFERRED
	SIMPLIFY
	Provide authoritative deployment-state API: file paths/sizes/hashes, release, source commit and post-deployment validation

	PEND-012
	Deployment safety & data; phase Future
	DEFERRED
	SIMPLIFY
	Distinguish installed/deployed, GitHub and latest retained/generated version and report drift

	PEND-013
	Documentation content; phase 3
	MANDATORY_PACKAGE
	RETAIN
	Rewrite System Specification as complete current architecture, PHP entry points, dependencies, data model, auth, APIs, error handling, deployment and limits; separate release history

	PEND-014
	Documentation content; phase 3
	MANDATORY_PACKAGE
	RETAIN
	Rewrite Functional Specification as complete behavior/inputs/outputs/roles/validation/errors, excluding acceptance basis

	PEND-015
	Documentation content; phase 3
	MANDATORY_PACKAGE
	RETAIN
	Rewrite User Guide with task-based purpose, prerequisites, field-level instructions, success, errors and recovery

	PEND-016
	Documentation content; phase 3
	MANDATORY_PACKAGE
	RETAIN
	Rewrite Administrator Guide with complete credential creation, repository enrollment, client assignments, verification, revocation and recovery procedures

	PEND-017
	Documentation content; phase 3
	MANDATORY_PACKAGE
	RETAIN
	Verify API Reference against actual endpoints with full schemas, HTTP errors and executable curl examples

	PEND-018
	Documentation content; phase 3
	MANDATORY_PACKAGE
	RETAIN
	Provide readable navigation with Back to Documentation on every HTML page, section links, bullets, spacing and responsive design

	PEND-019
	Documentation content; phase 3
	STAGING_OR_LIVE
	SIMPLIFY
	Prove HTML/DOCX/Markdown parity for every required document; visually inspect rendered pages

	PEND-020
	Documentation content; phase 3
	MANDATORY_PACKAGE
	RETAIN
	Move acceptance basis to separate Verification and Acceptance Plan

	PEND-021
	Documentation content; phase 3
	MANDATORY_PACKAGE
	SIMPLIFY
	Reconcile cumulative release notes per version against every shipped feature, defect fix, doc change and backlog ID; newest first

	PEND-022
	Documentation content; phase 3
	MANDATORY_PACKAGE
	SIMPLIFY
	Reconstruct older release history from evidence, label uncertain history, never invent entries

	PEND-023
	Documentation content; phase 3
	MANDATORY_PACKAGE
	SIMPLIFY
	Make documentation audit meaningful and comprehensive, not only file/keyword presence

	PEND-024
	Documentation content; phase 3
	MANDATORY_PACKAGE
	SIMPLIFY
	Provide human-readable HTML audit dashboard with clickable per-document findings, severity, corrections, metadata and navigation

	PEND-025
	Documentation content; phase 3
	MANDATORY_PACKAGE
	SIMPLIFY
	Audit HTML/JSON parity and require explicit NOT VERIFIED for checks needing human review

	PEND-026
	Test and release controls; phase 3
	MANDATORY_PACKAGE
	SIMPLIFY
	Release Test Report: dashboard counts PASS/FAIL/BLOCKED/NOT RUN/NOT APPLICABLE and linked test detail/back links

	PEND-027
	Test and release controls; phase 3
	MANDATORY_PACKAGE
	SIMPLIFY
	Per test: objective, requirement ID, prerequisites, exact package hash/commit, environment, procedure, expected/actual, logs, duration, result and retest history

	PEND-028
	Test and release controls; phase 3
	MANDATORY_PACKAGE
	SIMPLIFY
	Coverage matrix across unit/integration/regression/deployment/documentation/live acceptance with untested requirements visible

	PEND-029
	Test and release controls; phase 3
	MANDATORY_PACKAGE
	SIMPLIFY
	Generate human-readable HTML report and machine-readable results from same authoritative test run

	PEND-030
	Test and release controls; phase 3
	MANDATORY_PACKAGE
	RETAIN
	Release Specification direct links to current Acceptance Test Plan and Acceptance Test Report

	PEND-031
	Test and release controls; phase 4
	DEFERRED
	SIMPLIFY
	Phase 4 links to Automated Unit Test Specification and Automated Unit Test Report

	PEND-032
	Test and release controls; phase 3
	MANDATORY_PACKAGE
	SIMPLIFY
	Automated release gate requiring every mandatory requirement linked to implementation and passing evidence; fail on incomplete or unverified

	PEND-033
	Test and release controls; phase 3
	MANDATORY_PACKAGE
	SIMPLIFY
	Independently review semantic document usefulness, not merely generated-file existence

	PEND-034
	Test and release controls; phase 3
	STAGING_OR_LIVE
	RETAIN
	Retest all Stage 1/2 accepted functions against changed release

	PEND-035
	Test and release controls; phase 3
	STAGING_OR_LIVE
	RETAIN
	Execute actual live acceptance and record user decision separately from local/static tests

	PEND-036
	Test and release controls; phase 4
	DEFERRED
	RETAIN
	Create automated PHPUnit unit, integration and browser regression test suite before broad engineering cleanup

	PEND-037
	Test and release controls; phase 4
	DEFERRED
	SIMPLIFY
	Independent security, complexity, architecture, permissions, UI, recovery and data integrity inspection; fix critical issues

	PEND-038
	Backlog & handoff; phase 3
	MANDATORY_PACKAGE
	SIMPLIFY
	Comprehensive authoritative backlog with permanent IDs, priority, status, phase, dependencies, acceptance and evidence

	PEND-039
	Backlog & handoff; phase 3
	MANDATORY_PACKAGE
	SIMPLIFY
	Backlog HTML dashboard counts, clickable entries and detailed record; DOCX parity

	PEND-040
	Backlog & handoff; phase 3
	MANDATORY_PACKAGE
	SIMPLIFY
	Reconcile backlog at every release/handoff as UPDATED/ALREADY CURRENT/INCOMPLETE with evidence

	PEND-041
	Backlog & handoff; phase 3
	MANDATORY_PACKAGE
	SIMPLIFY
	Publish cumulative self-contained handoff, status dashboard and authoritative references on website and Library

	PEND-042
	Backlog & handoff; phase 3
	MANDATORY_PACKAGE
	SIMPLIFY
	Handoff three independent download links: currently deployed, latest available, last accepted, with hashes/dates

	PEND-043
	Backlog & handoff; phase 3
	STAGING_OR_LIVE
	SIMPLIFY
	Fresh-session restart acceptance test using only handoff and backlog

	PEND-044
	Backlog & handoff; phase 3
	MANDATORY_PACKAGE
	RETAIN
	Preserve immutable versioned historical packages; never silently overwrite changed bytes

	PEND-045
	Backlog & handoff; phase 3
	MANDATORY_PACKAGE
	SIMPLIFY
	Complexity scoring for each planned change (5 dimensions, 1–5, score bands and review triggers)

	PEND-046
	GitHub source control; phase Future
	DEFERRED
	RETAIN
	Verify retained ZIP reuse across Compare, Initial Import and Synchronize

	PEND-047
	GitHub source control; phase Future
	DEFERRED
	RETAIN
	Make Synchronize controlled bootstrap; established repository changes must be explicit Git commits

	PEND-048
	GitHub source control; phase 5
	DEFERRED
	RETAIN
	Exact-revision reads and diff/compare API primitives for AI clients

	PEND-049
	GitHub source control; phase 5
	DEFERRED
	RETAIN
	Authorized GitHub branch creation and scoped atomic multi-file commits

	PEND-050
	GitHub source control; phase 5
	DEFERRED
	SIMPLIFY
	Expected-HEAD optimistic concurrency, stale-base rejection and conflict/reconciliation flow

	PEND-051
	GitHub source control; phase 5
	DEFERRED
	SIMPLIFY
	Machine-readable write audit with resulting commit SHA and actionable errors

	PEND-052
	GitHub source control; phase 5
	DEFERRED
	RETAIN
	Keep GitHub PATs server-side; enforce repository and operation scopes

	PEND-053
	GitHub source control; phase Future
	DEFERRED
	SIMPLIFY
	Discoverable capabilities endpoint and matching human-facing capabilities view

	PEND-054
	GitHub source control; phase Future
	DEFERRED
	SIMPLIFY
	Multi-AI client compatibility and independent second-AI integration acceptance test

	PEND-055
	GitHub source control; phase Architecture
	DEFERRED
	RETAIN
	Retain narrow AI-to-GitHub bridge scope rather than IDE functionality

	PEND-056
	Domain manifest & integration; phase Future
	DEFERRED
	RETAIN
	Create versioned Domain Manifest schema with identity, resources, schemas, endpoints, instructions, authority and access

	PEND-057
	Domain manifest & integration; phase Future
	DEFERRED
	RETAIN
	Create registry with stable bootstrap, register/list/get/update/version/validate manifests

	PEND-058
	Domain manifest & integration; phase Future
	DEFERRED
	SIMPLIFY
	Enforce domain manifest access permissions and exact version/hash reporting

	PEND-059
	Domain manifest & integration; phase Future
	DEFERRED
	RETAIN
	Migrate KIP Apiary bootstrap instructions into KIP domain manifest

	PEND-060
	Domain manifest & integration; phase Architecture
	DEFERRED
	RETAIN
	Keep KIP as durable domain-state owner and GitHub as source-history owner

	PEND-061
	Domain manifest & integration; phase 6
	DEFERRED
	RETAIN
	Complete Phase 6 KIP feature workflow from source read through test, commit, unique ZIP and user acceptance


Proportionality decision
34 of the 61 requirements have proposed scope reductions; 27 retain their earlier intent. Proposed simplification is not evidence of implementation or formal acceptance. Keep authentication, credential protection, ZIP integrity, recoverable backups, and rollback.
Source and limitations
Recovered descriptions originate from the historical inventory preserved in the cumulative development handoff. They were not independently checked against every original conversation. Package implementation and live acceptance must be evaluated separately.




